## Slide 1: Finance Dept Cost control, planning, budgeting & financial analysis
planning, budgeting, Communication (Integration) & control information System

## Slide 2: Index
Gaps, Cases & Difficulties
Cost Accounting
ERP System Implementation
Training
  Cost, Budgeting, ERP Accountant for each Project more than 50 Millions SAR
  Cost, Budgeting & ERP Accounting Team for Each Project more than 100 Millions SAR
  Cost, Budgeting, ERP Accountant for Each Factory
  Stock, Purchase & Budget Accountant
  Team Training
Introduction
  Establishing Cost Accounting Division
  Establishing Planning, Budgeting, Development & Growth Committee
  Dedicated ERP System Project Management Skills (Key Users)
  Information System Data Flow
Goals
Requirements

## Slide 3
INTRODUCTION

## Slide 4: Gaps
    Project Cost Control Includes Time, Values & Quantities
    Manufacturing Cost Control Time, Values & Quantities
    Budget Analysis and Reporting
    Cash flow Control
    Accounting Accuracy Including Cost & Revenue
    Timeline Control for Projects & Fabrication (Time Late)
    Stagnant inventory
    Financial Liquidity
    New Big Projects
    ERP System Implementation very Slow

## Slide 5: Case 1
Case of Budget Comparison:
  We tried to Make Comparison between Planned Budget for 2024 and actual figures but it couldn’t
  - you have to see the following figure:

## Slide 6: Figure of Case 1
Jan 2024 | Budget | Actual
Cash and cash equivalents, beginning of period | 5,289,017.00 | 5,289,017.00
Outstanding Receipts | 21,967,700.65 | 21,967,700.65
Outstanding Payments | - 16,678,683.65 | - 16,678,683.65
Total Cash and cash equivalents, beginning of period | 5,289,017.00 | 5,289,017.00
Net increase in cash and cash equivalents | 6,196,646.90 | 26,659,335.37
Cash flows from operating activities | - 3,897,351.10 | 19,635,182.72
Advance Payments received from customers | - | 3,512,076.32
Cash received from operating activities | 39,086,159.81 | 21,254,302.87
موردون - دفعات مقدمة | 590,892.00 | -
VAT Output | 5,021,121.89 | 3,720,179.02
عملاء دفعات مقدمة | 10,883,958.92 | 3,512,076.32
ايرادات _ المشاريع بضريبه مبيعات 15% | 22,590,187.00 | 17,534,123.85
Total Cash received from operating activities | 39,086,159.81 | 21,254,302.87
Advance payments made to suppliers | - | -
Cash paid for operating activities | - 42,983,510.91 | - 1,619,120.15
ضمان أعمال | - 9,255,999.00 | -
VAT Input | - 3,434,135.52 | - 1,619,120.15
Raw Material - Cost Control COGS | - 19,119,609.39 | -
Manpower - Cost Control COGS | - 4,668,939.00 | -
Machinery - Cost Control COGS | - 431,011.00 | -
Subcontractors - Cost Control COGS | - 1,913,771.00 | -
Mescellanious (IndirectCosts) - Cost Control COGS | - 2,020,737.00 | -
Overheads - Cost Control COGS | - 1,889,024.00 | -
مصروفات مدفوعة من قبل العميل | - 250,285.00 | -
Cash flows from unclassified activities | 10,093,998.00 | -
Cash and cash equivalents, closing balance | 11,485,663.90 | -
Outstanding Receipts | 64,195,255.51 | -
Outstanding Payments | - 52,709,591.61 | -
Total Cash and cash equivalents, closing balance | 11,485,663.90 | -

## Slide 7: Difficulties of The Case 1
    Revenue Items (Sales Invoice Items) not related with Cost Items
    No Cost Item Details Available For All of Material, Manpower, Machinery, Overheads ETC…
    No Relation Between TimeLine and The Invoiced Items (Receipts or Revenue)
    No Relation Between TimeLine and The Purchase Items (Payments or Costs)
    We can’t determine The Revenue or Cost for which Period so we can handle the cash flow Budget
    Can’t Integrate between Timeline and Collection, Customer, Material , Manpower, Overheads ETC…
  Note: All the above Gaps can not resolve without Cost Accounting System Includes Detailed Budget

## Slide 8: Case 2
Case of Cost Control Project DHC HOTEL :
  We tried to Make Comparison between Estimation Budget and actual figures including Purchase but we couldn’t
  - you have to see the below figure:

## Slide 9: Figure of Case 2

## Slide 10: Difficulties of The Case 2
    No Finished or Sales Product Costs Item Details Includes Material, Manpower, Machinery ETC …
    For Example we Can’t Determine Accessories Costs for Each Product Unit
    Can’t Distributing Customs & Shipment Costs per Cost Items then Sales Items
    No Timeline for Project Purchase Items VS Project Revenue So, we can Create A Project Cash Flow Budget, Cause of each Purchase Item has its own Specs, Nature, TimeLine ETC…
  Note: All the above Gaps can not resolve without Detailed Budget with Action Plan and Time Schedule

## Slide 11: Cost accounting
Cost accounting is the reporting and analysis of a company's cost structure. Cost accounting involves assigning costs to cost objects that can include a company's products, services, and any business activities.

## Slide 12: ERP System Implementation (Integration)

## Slide 13: Goals

## Slide 14: Establishing Cost Accounting Division
Tasks of the Cost Accounting (Project & Manufacturing):
    Main Partner In The Planning and Development Committee & Its Tasks
    Establishing & Training of Project Cost Accounting
    Establishing & Training of Manufacturing Cost Accounting
    Training of ERP System for General Accounting Dept.
    Cost deviation reports
    Budgeting
    Direct salaries
    Accounting integrations
    Controlling costs
    Financial analysis
    Management assistance
    Cost and revenues
    Expenses
    Expectation
    Inventory Control

## Slide 15: Establishing Planning, Budgeting, Development & Growth Committee
Tasks of the Planning and Development Committee:
    Supervising the preparation and processing of the company’s strategic & implementation plan.
    Follow up on the implementation, evaluation and update of the strategic plan.
    Develop indicators to measure performance.
    Follow up and evaluate the annual executive plans of departments and divisions periodically in light of the executive and strategic plan.
    Review weekly/monthly/annual periodic reports and measure actual achievement rates.
    Submitting reports to senior management with feedback on annual evaluations and measuring the level of progress achieved
    Preparing development studies in light of periodic evaluation results

## Slide 16: Establishing ERP System Project Management Skills (Key Users or Committee)
Tasks of the ERP System Project Management (Committee):
    Identify and meet with the stakeholders
    Build a comprehensive plan
    Goals and objectives
    Define the needed resources
    Task assignment
    Budget
    Status updates
    Risk management

## Slide 17: Information System Data Flow
Information System
Finance
Human Resource
Logistic (Dispatch)
Maintenance
Sales and Marketing
Quality Management
Procurement
Stock Management
Manufacturing
Planning and Development

## Slide 18: Requirements

## Slide 19: Assign Cost Accounting Division
Projects (Contracts Cost Accounting) Including Planned Cost Budget, Cost Registrations & Analyzing
  Tasks of the project cost accountant:
    Monitoring the disbursement and cash flow of the project
    Follow up on the project’s bank accounts
    Monitoring the receipt and disbursement of project materials
    Direct wage monitoring (attendance and salaries)
    Monitoring other industrial costs (indirect) of the project
    Follow up and inventory the work under implementation
    Follow up on customer extracts (quantity and value)
    Follow up on the project budget
    Preparing and directing cost and revenue accounts for the project
    Preparing periodic reports (weekly, monthly, etc.) for the project
    Preparing performance reports and completion rates for the project

## Slide 20: Assign Cost Accounting Division
Manufacturing (Industrial) Cost Accounting Including Planned Cost Budget, Cost Registrations & Analyzing
  Tasks of the Factory cost accountant:
    Monitoring the disbursement and cash custody of the factory
    Follow up on the factory’s bank accounts
    Monitoring the receipt and disbursement of factory materials
    Direct monitoring of wages (attendance and salaries)
    Monitoring other (indirect) industrial costs in the factory
    Follow up on production under operation and final production
    Follow up on customer extracts (quantity and value)
    Follow up on the factory budget
    Preparing and directing cost and revenue accounts for the factory
    Preparing periodic reports (weekly, monthly, etc.) for the factory
    Preparing performance reports and completion rates for the factory

## Slide 21: Assign Planning and Development Committee
Planning and Development Committee Members:
    Executive Management
    Admin Management
    Finance Dept.
    Cost Accounting Dept.
    Technical Office
    Project Management
    Manufacturing Management
    ERP System Committee

## Slide 22: Assign ERP System Project Management (Committee)
ERP System Project Management (Committee) Members:
    Admin Management
    Finance Dept.
    Planning Dept.
    Engineering Office
    Project Management
    Manufacturing Management
    Stock, Purchase & Dispatch Management

## Slide 23: The end thanks
Ahmed Ouf