## Slide 1: HC1 | Aluminum & Glazing-Alusystems-BL-R01 Hierarchy
Project Life Cycle
Initializing (Starting) Operations Group
Project Charts Preparation
Project Stake-Holders Specifying
Project Budgeting Preparation
Project Quality Control Plan Preparation
Project Human Resources Plan Preparation
Project Communication Plan Preparation
Project Risk Management Plan Preparation
Project Procurement Plan Preparation
Project Stake-Holders Plan Preparation
Execution Operations Group
Project Execution Access & Initialization
Project QC Check-Points & Assurance
Project HR Assignments & Team Management
Project Stake-Holders Prospective Management
Project Contracts Concluding
Project Stake-Holders Participation
Monitoring & Control Operations Group
Project Monitoring & Control
Project Scope Checks & Control
Project Time Schedule Control
Project Cost Control
Project Quality Control
Project HR Performance Control
Project Communication Control
Project Risk Control
Project Procurement Control
Project Stake-Holders Control Participation
Ending (Closing) Operation Group
Finalizing & Closing
Project Stake-Holders Satisfaction of Quality
Project Finalizing Party
Project Finalizing Party
Project Procurement Closing
Project Time Schedule & Activities, Tasks, Resources Planning
Project Scope Planning & Partial Hierarchy
Project Plan Data Collection
Planning Operations Group

## Slide 2: HC1 | Aluminum & Glazing-Alusystems-BL-R01 Hierarchy
HC1 | 10259
General
Section / Contract Milestones
Mockup / Benchmark
The Mound
The Ring
The Beach
The Tail
Time for Completion
Key / Control Milestones
Mockup / Benchmark
The Mound
The Ring
The Beach
The Tail
Mobilization
Contractor's Submissions
Mobilization & Site Establishment
Interface Milestones
Procurement
Approval of Detailed Engineering
Manufacturing & Delivery
Construction of Facilities
Engineering
BIM Models
Façade
Shop Drawings
Façade
Method Statements
Façade
Materials Procurement
Material Submission
Façade
Purchase Material
Batch No.01 (Mockup / Benchmark)
Batch No.02
Materials Fabrication & Delivery to Site
Construction
The Mound
The Ring
The Beach
The Tail
Close-Out / Handing Over
Testing & Commissioning
Snagging / De-Snagging
Authorities Inspections / Approvals
Close-out Documentation
Demobilization

## Slide 3: HC1 | Aluminum & Glazing-Alusystems-BL-R01 Hierarchy
Project Life Cycle
Initializing (Starting) Operations Group
  Project Shop Drawing Preparation
  Project Scope Analyze
  Project Tasks & Resources Preparation
  Project Cost Structure Preparation
  Project Quality Control Methodologies & Check-Points
  Project Human Resources Specifying
  Project Communication Points Preparation
  Project Risk Assessment (Qualitative, Quantitate & Respond)
  Project Procurement Specifying
  Project Stake-Holders Specifying
Planning Operations Group
  Project Plan Preparation
  Project Scope Planning & Partial Hierarchy
  Project Time Schedule & Activities, Tasks, Resources Planning
  Project Budgeting Preparation
  Project Quality Control Plan Preparation
  Project Human Resources Plan Preparation
  Project Communication Plan Preparation
  Project Risk Management Plan Preparation
  Project Procurement Plan Preparation
  Project Stake-Holders Plan Preparation
Execution Operations Group
  Project Execution Access & Initialization
  Project QC Check-Points & Assurance
  Project HR Assignments & Team Management
  Project Stake-Holders Prospective Management
  Project Contracts Concluding
  Project Stake-Holders Participation
Monitoring & Control Operations Group
  Project Monitoring & Control
  Project Scope Checks & Control
  Project Time Schedule Control
  Project Cost Control
  Project Quality Control
  Project HR Performance Control
  Project Communication Control
  Project Risk Control
  Project Procurement Control
  Project Stake-Holders Control Participation
Ending (Closing) Operation Group
  Finalizing & Closing
  Project Stake-Holders Satisfaction of Quality
  Project Finalizing Party
  Project Procurement Closing

## Slide 4: Title Lorem Ipsum
Sit Dolor Amet

## Slide 5: Title Lorem Ipsum
Lorem ipsum dolor sit amet, consectetuer adipiscing elit.
Nunc viverra imperdiet enim. Fusce est. Vivamus a tellus.
Pellentesque habitant morbi tristique senectus et netus.

## Slide 6: HC1 | Aluminum & Glazing-Alusystems-BL-R01 Hierarchy
Project Life Cycle
  Initializing (Starting) Operations Group
    Project Shop Drawing Preparation
    Project Scope Analyze
    Project Tasks & Resources Preparation
    Project Cost Structure Preparation
    Project Quality Control Methodologies & Check-Points
    Project Human Resources Specifying
    Project Communication Points Preparation
    Project Risk Assessment (Qualitative, Quantitate & Respond)
    Project Procurement Specifying
    Project Stake-Holders Specifying
  Planning Operations Group
    Project Plan Preparation
    Project Scope Planning & Partial Hierarchy
    Project Time Schedule & Activities, Tasks, Resources Planning
    Project Budgeting Preparation
    Project Quality Control Plan Preparation
    Project Human Resources Plan Preparation
    Project Communication Plan Preparation
    Project Risk Management Plan Preparation
    Project Procurement Plan Preparation
    Project Stake-Holders Plan Preparation
  Execution Operations Group
    Project Execution Access & Initialization
    Project QC Check-Points & Assurance
    Project HR Assignments & Team Management
    Project Stake-Holders Prospective Management
    Project Contracts Concluding
    Project Stake-Holders Participation
  Monitoring & Control Operations Group
    Project Monitoring & Control
    Project Scope Checks & Control
    Project Time Schedule Control
    Project Cost Control
    Project Quality Control
    Project HR Performance Control
    Project Communication Control
    Project Risk Control
    Project Procurement Control
    Project Stake-Holders Control Participation
  Ending (Closing) Operation Group
    Finalizing & Closing
    Project Stake-Holders Satisfaction of Quality
    Project Finalizing Party
    Project Procurement Closing